CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Kirzten Marquez / Date: February 5, 2016 / Project Name: UP BikeShare Web Server / Client: UP BikeShare / Sprint Number: 1
1. What were the main lessons your team learned in this sprint? / We learned that communication is very important to have successful sprints. Members of the team should be responsive and talk to co-members to properly assess the group's progress. Each one of us should also do the parts assigned to us and contribute to the group so that sprint goals would be achieved easily. / 2. Describe one example of what went right in this sprint. / The goals for our first sprint was more or less done. The admin can login and logout of the system and he can also add, delete and view bikes. / 3. Describe one example of what went wrong in this sprint. / The work that should have been done in this sprint wasn't divided equally to the team members. Even though members were assigned corresponding jobs to do in the implementation plan, only one of us was able to output deliverables. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We would manage our time more wisely and do our respective jobs. Due to the lack of communication within the group, we would hopefully be more responsive to group messages and not depend on others to remind us of the things we still have to do in the succeeding sprints.