CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Kirzten Marquez / Date: February 19, 2016 / Project Name: UP BikeShare Web Server / Client: UP BikeShare / Sprint Number: 2
1. What were the main lessons your team learned in this sprint? / We learned that we should finishing testing the changes made before giving a demo. / 2. Describe one example of what went right in this sprint. / We were able to communicate well within the group as well as with the other team. / 3. Describe one example of what went wrong in this sprint. / We were not able to finish all of the sprint goals so our velocity has decreased. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We will exert more effort to stay on the right track of the sprint and hopefully increase our sprint velocity. We will also continue to work together and communicate with each other.