CS 192 AY 2015-2016
Lessons Learned Report

Prepared by: Carlos Penaflorida / Date: March 18, 2016 / Project Name: UP BikeShare Web Server / Client: UP BikeShare / Sprint Number: 4
1. What were the main lessons your team learned in this sprint? / We learned that it is important to keep tabs on each other's progress, and that unexpected / events can be quite devastating. / 2. Describe one example of what went right in this sprint. / Issues can now be viewed and are partially categorized. / The bike map is now somewhat interactive. / 3. Describe one example of what went wrong in this sprint. / Not all the sprint goals were done. Most features aren't fully functional e.g. the bike map. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / As stated earlier, communication amongst ourselves is important. It is also critical to have a / good understanding on the technologies that we are planning to use.