CS 192 Software Engineering II
Implementation Plan

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Remarks
1	1/27/2016	Plan and prepare Sprint Review Checklist	Kirzten Marquez	Implementation Plan
		Code login/logout functionality	Kirzten Marquez	Source Code
		Code bike management	Carlos Penaflorida	Source Code
		Test login/logout functionality	Carlos Penaflorida	Test Scorecard Result	Use Test Scorecard done in CS 191
		Test bike management	Alezon Valerio	Test Scorecard Result	Use Test Scorecard done in CS 191
		Code Review	Alezon Valerio	Code Review Result
		Other activities... (Demo to client)
		Sprint Review	Kirzten Marquez	Sprint Review Document
		Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist
		Code [What?]*
		Test [What?]*
		Code Review [What?]*
		Other activities... (Review with Client)
		Sprint Review
		Sprint Retrospect