CS 192 AY 2015-2016
 Sprint Review Checklist

Reviewer's Name:	Alezon Maxine Valerio		Peer Review Date:		March 18, 2016
Project Name:	UP BikeShare Web Server		Project ID:
			(if applicable)
Developer’s Name:	Team MVP	Sprint Number		4
Sprint Release Approved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

User Acceptance Criteria	Comply	Remarks
Admin should be able to view issues by category.		Issues and its categories can now be seen but are still not filtered by category.
Admin should be able to view basic analytics.		There are now records for finished and ongoing transactions in the database. The average number of bikes per location can also be stored. However, there is still no front-end for the analytics.
Admin should only be able to view an interactive bike map.		Pop-up's appear upon clicking each bike station but they are placed on the far right of the screen and is not readable. The bike map also loses its responsiveness after going back to the bike map from another page in the site.

# Reviewer’s Comments:
Fix the bike map responsiveness first and foremost. Code the analytics front-end; at least have a separate tab and sample graphs for it on the next sprint. Filter the issues by category on the next sprint.